Project Test Report: GROUP 12

Authors: bea16, dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10
Config Ref: N/A
Date: 27/01/14
Version: 0.1
Status: Final

Department of Computer Science
Aberystwyth University
Aberystwyth
Ceredigion
SY23 3DB
Copyright © Aberystwyth University 2014

# 1 TEST TABLE
Test log number:	Group:12	Tester(s): fik, lps1
Date:	Tagged version ID:

Test ID	Pass/Fail	Fail Description	CCF/issue#
SE-F-001	PASS
SE-F-002	FAIL	App crashes when pressing the quit button.
SE-F-003	PASS
SE-F-004	PASS
SE-F-005	PASS
SE-F-006	PASS
SE-F-007	PASS
SE-F-008	FAIL	Tour is uploaded to the server correctly and processed by the database. The website is not showing the tour yet.
SE-F-009	PASS
SE-F-010	PASS
SE-F-011	PASS
SE-F-012	PASS
SE-F-013	PASS
SE-F-014	PASS
SE-F-015	PASS
SE-F-016	PASS
SE-F-017	PASS
SE-F-018	PASS
SE-F-019	PASS
SE-F-020	PASS
SE-F-021	PASS
SE-F-022	PASS
SE-F-023	PASS
SE-F-024	PASS
SE-F-025	PASS
SE-F-026	PASS
SE-F-027	PASS
SE-F-028	PASS
SE-F-029	FAIL	Current time stamp collected is not in a correct format.
SE-F-030	PASS
SE-F-031	PASS
SE-F-032	PASS
SE-F-033	PASS
SE-F-034	PASS
SE-F-035	PASS
SE-F-036	PASS
SE-F-037	PASS
SE-F-038	PASS
SE-F-039	PASS
SE-F-040	PASS
SE-F-041	PASS
SE-F-042	PASS
SE-F-043	PASS
SE-F-044	FAIL	Pictures not being sent to the server.
SE-F-045	PASS
SE-F-046	PASS
SE-F-047	PASS
SE-F-048	PASS
SE-F-049	PASS
SE-F-050	PASS
SE-F-051	PASS
SE-F-052	PASS
SE-F-053	PASS
SE-F-054	PASS
SE-F-055	FAIL	Thumbnails do not have pictures.
SE-F-056	PASS
SE-F-057	FAIL	No message returned
SE-F-058	FAIL	No message returned
SE-F-059	PASS
SE-F-060	PASS
SE-F-061	PASS
SE-F-062	PASS
SE-F-063	PASS
SE-F-064	PASS

# 2 FAILED TESTS
Test ID	Reason for Failure	Solved	How Solved
SE-F-002	App crashes when pressing the quit button.	YES	Research was done on whether an Android app requires a quit button. The quit button was removed.
SE-F-008	Tour is uploaded to the server correctly and processed by the database. The website is not showing the tour yet.	YES	The feature was added and the website application is able to show the tours as uploaded by the Android client.
SE-F-029	Current time stamp collected is not in a correct format.	YES	More research was done on the format of a time stamp which meant that it could be changed allowing for the issue to be resolved.
SE-F-044	Pictures not being sent to the server.	YES	This issue was resolved by adding the functionality to the Android application code as well as the web application in order to process the pictures sent.
SE-F-055	Thumbnails do not have pictures.	NO	This issue was not resolved due to the lack of time.
SE-F-057	No message returned	NO	The group did not include this feature in the project. The data transfer between Android and web functional anyway.
SE-F-058	No message returned	NO	The group did not include this feature in the project. The data transfer between Android and web functional anyway.

# APPENDICES
# Document History

Version	CCF No.	Date	Changes made to the document	Changed by
0.1	N/A	27/01/14	Initial creation.	LPS1
0.2	N/A	29/01/14	Added Updated Test Fields.	FIK
0.3	N/A	30/01/14	Some testing done. 75% pass rate based on the requirement specification.	FIK
1	N/A	31/01/14	All tests done. Failed tests discussed in the Failed Tests table.	FIK