MINUTES:

Tuesday 19th November 2013
10- 11am

ATTENDED: All except Ben and Louis. Both notified us before hand.

Design Spec

Roles are being assigned.
ACTION: Sion – Programs in System descriptions
ACTION: Alex – Table mapping of requirements
ACTION: Declan – Class diagrams for Android and start Dependency descriptions
ACTION: Fillip – Speak to nigel about web PHP and “Detailed Design”.
ACTION: Louis – Write up javaDoc style comments – Interface description.
ACTION: Fillip – Update project plan to cover any changes made. (Pages have changed.)
ACTION: Fillip – Email Chris Price to explain that we find section “Detailed Design” unclear and wish for an example to be written.
ACTION: Declan and Louis – Discuss prototype 4pm Wednesday at the Orchard.