MINUTES

Project Title: Group 12 Project
Meeting Purpose: Set tasks and ensure group is on track
People Present: Everyone present
Location: C57a
Date: 07/11/2013
Circulation list: All project members
Author of the minutes: Filip Kunkiewicz
Date the minutes were produced: 07/11/2013
Version: 1.1

Matters Arising

1. Git – Everyone is expected to know how git is used.
   ACTION: (ALL) Understand how to successfully push and pull things to and from Git.
2. Web server – You must figure out what our options are for the Web Server, and decide how we will be using it. ACTION: thw10
3. Test Specification – The Test specification looks good so far. More tests on performance (Such as speed) are needed.
  ACTION: (anp28 and srp11) Finish test Specification with added tests on Performance.
ACTION: (anp28 and srp11) Each user input must be tested. These must be added to Spec.
ACTION: (ALL) A Document review will be done on Tuesday 12th November.

New Business

1. Diaries – Everyone is expected to make their first post by next week. Referring to Task codes and specifying how long has been spent on them is crucial. This allows us to know where time is being wasted, or where not enough time is being spent. ACTION: (ALL) Make first Blog post.
2. Android programming discussion – ACTION: (lot15 and dpb1) Eclipse can Pull and Push using an appropriate plug in. This should be installed to make life easier. A meeting should also be arranged to discuss starting the Prototype. ACTION: (lot15) A Post body structure needs to be created.
3. Web tests – It was agreed that a Mock Web Server will be created by Louis in Python to test the Android Application.
  ACTION: (thw10) A decision must be made on how you will be making Mock Http Posts.
  ACTION: (thw10) Learn how to use PHPunit.
4. Review team – A review team needs to be created to review later Documents.
   ACTION: (fik) Arrange roles for Tuesday. These should be something like:
  “Android Reviewer”
  “Web Reviewer”
  “QA Reviewer”
  “Coherence Reviewer”
5. Design specification – The Design Specification needs to be written soon. A draft to be reviewed should be written as soon as possible.
  ACTION: (fik) Roles for the Design Specification needs to be given to to members of the group.
  ACTION: (lot15 and dpb1) UML Diagrams should be considered.

AOB

      None.

Fik@aber.ac.uk 07/11/2013