MINUTES

Project Title: Group 12 Project
Meeting Purpose: Design specification role assignment
People Present: anp28, srp11, thw10, fik, alh32, lps1, dpb1
Location: 319 – Physical Sciences Building
Date: 19/11/2013
Circulation list: All project members
Author of the minutes: Filip Kunkiewicz
Date the minutes were produced: 19/11/2013
Version: 1.1

Matters Arising

None.

New Business

Design Specification – Roles are being assigned.
ACTION: srp11 – Programs in System descriptions
ACTION: alh32 – Table mapping of requirements
ACTION: dpb1 – Class diagrams for Android and start Dependency descriptions
ACTION: fik – Speak to Nigel about web PHP and “Detailed Design”.
ACTION: lot15 – Write up javaDoc style comments – Interface description.
ACTION: fik– Update project plan to cover any changes made. (Pages have changed.)
ACTION: fik– Email Chris Price to explain that we find section “Detailed Design”	unclear and wish for an example to be written.
ACTION: dpb1, lot15 – Discuss prototype 4pm Wednesday at the Orchard.

AOB

      None.

Fik@aber.ac.uk 19/11/2013