MINUTES

Project Title: Group 12 Project
Meeting Purpose: To confer & report on current progress.
People Present: Everyone present
Location: C57a
Date: 17/10/2013
Circulation list: All project members
Author of the minutes: Luke Suggett
Date the minutes were produced: 17/10/2013
Version: 1.1

Matters Arising

1. The group has looked at and reviewed the specification documents.
  ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10.
2. HTML5 has been picked as the standard for the website.
  ACTION: bea16.
3. PHP has been selected as the backend for the server side.
  ACTION:bea16.
4. The developers need to start coding with the Android SDK to familiarise themselves with the SDK
  ACTION:lot15, dpb1.

New Business

1. Need to write to a blog on Blackboard each week. Contact Nigel to discuss blogs.
  ACTION: nst.
2. Need look into a server side spec. ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10.
3. Need to draft a project spec.
  ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10.
4. A document format needed to be agreed on by the next meeting.
  ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10.
5. Start recording hours and report to Fil.
  ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10.

AOB

      None.

lps1@aber.ac.uk 17/10/2013