MINUTES

Project Title: Group 12 Project
Meeting Purpose: Project plan discussion
People Present: Everyone present
Location: c57a
Date: 23/10/2013
Circulation list: All group members
Author of the minutes: Declan Beynon
Date the minutes were produced: 23/10/2013
Version: 1.1

Matters Arising
1. Overview of proposed system discussion – created rough overview draft between us. This was not finished however due to long discussion between Web guys and Declan about Use Case diagram.
2. Louis was distracted by Sudoku project and so was unable to attend half of the meeting. ACTION: Declan needs to send finished draft copy to Filip on Sunday.
  ACTION: Tom needs to send finished draft copy to Filip on Sunday.
  ACTION: Declan needs to email use-case Description by the end of Friday.

New Business

Use case discussion – Created rough descriptions of the use-case diagrams.
ACTION: Andy needs to elaborate descriptions and send to Sion to complete diagram
ACTION: Sion needs to do diagrams and send to Filip
ACTION: Filip needs to send revised diagrams to Alex for QA check
ACTION: Alex needs to send to Filip for final evaluation and draft printing

AOB

      None.

dpb1@aber.ac.uk 23/10/2013