MINUTES

Project Title: Group 12 Project
Meeting Purpose: Blogs, GitHub and Test specification discussion
People Present: dpb1, anp28, fik, srp11 lot15, bea16
Location: 319 – Physical Sciences Building
Date: 05/11/2013
Circulation list: All project members
Author of the minutes: Filip Kunkiewicz
Date the minutes were produced: 05/11/2013
Version: 1.1

Matters Arising

1. Blog – Blog set up
  ACTION: Everyone join and create first post detailing all time spent up to this week AND all time spent this week in another neat little section.
2. GitHub – Discussed how to use it.
  ACTION: Fik – Send an email around with how to use GIT effectively.
3. Project plan – Brief Discussion.
  ACTION: bea16 and thw10 – do deployment diagram for system overview.
  ACTION: thw10 – descriptions for web system overview need to be more detailed.
  ACTION: fik – speak to Nigel to ensure test spec does not need Junit tests.
  ACTION: fik – needs to email dpb1 and lot15 with information regarding Android system overview diagram.
  ACTION: dpb1 – needs to finish diagram and send fik.
  ACTION: fik – needs to finish of Gantt chart.
  ACTION: fik – needs to send complete document to alh32 for QA review.
  ACTION: lot15 and dpb1 – going to meet on Wednesday at 1pm to discuss diagram in the Orchard.

New Business

1. Test specification document – Brief discussion, Andy is still working through this.
  ACTION: anp28 and srp11 – continue working through test document.
2. Screen mock ups – Louis is basically finished with these.
  ACTION: lot15 – finish linking images together.

AOB

      None.

Fik@aber.ac.uk 05/11/2013