MINUTES

Project Title: Group 12 Project
Meeting Purpose: To assign roles to each group member
People Present: Everyone present
Location: C57a
Date: 14/11/2013
Circulation list: All project members
Author of the minutes: Filip Kunkiewicz
Date the minutes were produced: 14/11/2013
Version: 1.1

Matters Arising

The group had a look through the design specification document.
ACTION: all group members.
1. Best tool for UML diagrams was discussed. Microsoft Visio and ArgoUML are the best two options with ArgoUML being supported on Linux machines.
  ACTION: all group members.
2. Website was reviewed.
  ACTION: all group members.

New Business

1. Skeleton of the design specification document is to be produced. Look into creating a master document in OpenOffice with the use of tags. ACTION: lps1
2. Plan the dates of the reviews of the design specification document. ACTION: alh32
3. The introduction to the design spec document is to be written for Tuesday. ACTION: fik
4. Consult with Louis and produce a draft of the class diagram for the Android system as required for the design specification document for Tuesday. ACTION: dpb1
5. Produce a class diagram for the Web system as required for the design specification document for Tuesday. ACTION: thw10
6. Look into database scheme which is suitable for both Android and Web for Thursday. ACTION: thw10
7. Current website design to be adjusted as discussed for Tuesday. ACTION: bea16
8. JSON to be done by Tuesday. ACTION: lot15
9. Weekly blog posts. ACTION: All group members.

AOB

      None.

Fik@aber.ac.uk 14/11/2013