MINUTES

Project Title: Group 12 Project
Meeting Purpose: To discuss the project plan requirements
People Present: dpb1, fik, anp28, srp11, lps1, lot15, thw10, bea16
Location: 319 – Physical Sciences Building
Date: 22/10/2013
Circulation list: All project members
Author of the minutes: Filip Kunkiewicz
Date the minutes were produced: 22/10/2013
Version: 1.1

Matters Arising

1. The group had a look through the project plan requirements as provided on blackboard. ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10, bea16
2. Roles for the separate parts of the project plan have been assigned. ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10, bea16
3. GitHub as well as blogs were discussed but a final decision as to making accounts on GitHub and uploading progress on blogs is to be made in the official meetings with the Project Manager. ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10, bea16
4. A basic Use Case diagram was produced as a group effort. ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10, bea16

New Business

1. The introduction of the Project Plan was assigned to the QA Manager. He was not present in the meeting. ACTION: alh32
2. The overview of the proposed system was assigned to the Android and Web programmers. ACTION: bea16, dpb1, thw10, lot15
3. A basic Use-Case diagram was produced. This is still to be finalised as there were some uncertainties as to the layout. Both Andy and Sion were told to look into producing Use Case diagrams. ACTION: srp11, anp28
4. User interface design is to be done by the Android and web programmers. ACTION: bea16, dpb1, thw10, lot15
5. Gantt chart will be produced by the project leader. ACTION: fik
6. Risk analysis is to be done by Luke. ACTION: lps1
7. Some progress in each of these sections is to be shown at the next official meeting with the project manager. ACTION: dpb1, alh32, fik, anp28, srp11, lps1, lot15, thw10, bea16

AOB

None.

Fik@aber.ac.uk 22/10/2013